PROJECT SYNOPSIS

PramaanSetu

AI-Based Document Authenticity Verification for Same-Day Certificate Services

A redesigned citizen dashboard and AI document-verification pipeline for

EWS, Domicile and Caste Certificate services on mpedistrict.gov.in

Prepared by

Ritish Pandey

Ram Vishwakarma

Kilby Studio

August 2026

# Table of Contents

1. Abstract	3

2. Problem Statement	3

3. Objectives	4

4. Existing System and Its Limitations	4

5. Proposed System Overview	4

6. System Architecture	5

7. Document Verification Lifecycle	6

8. Module Breakdown	7

9. Technology Stack	8

10. AI Detection Approach and Known Limitations	8

11. Data Privacy and Security Considerations	8

12. Feasibility Study	9

13. Expected Outcomes	9

14. Prototype Scope — Built, Mocked, and Planned	10

15. Future Scope	11

16. Conclusion	11

References	11

# 1. Abstract

mpedistrict.gov.in offers Madhya Pradesh residents “same-day” certificate services — EWS, Domicile and Caste certificates among them — built around applicants uploading supporting documents and photographs online. Because nothing in that upload step checks whether an image is a real photograph or an AI-generated fabrication, the same-day promise can be exploited: a fabricated document looks no different to the system than a genuine one until a human happens to catch it, often long after the certificate has already been issued.

PramaanSetu proposes two connected changes: a simplified, service-first citizen dashboard, and an authenticity-verification pipeline that runs the moment a document is uploaded. A pretrained image-classification model, combined with file-metadata forensics, scores every upload in real time. Genuine applicants pass instantly and keep their same-day service. Suspicious uploads are rejected with a plain-language reason and up to three attempts to submit a genuine document. A fourth failure does not block the applicant outright — it raises a verification ticket for a human admin, who can override the AI's flag or confirm it. A confirmed fake routes the applicant to in-person verification at the office, or, where warranted, to a police complaint.

This document lays out the problem, the proposed system, its architecture, and an honest account of what a time-boxed prototype can realistically demonstrate versus what a production rollout would additionally require.

# 2. Problem Statement

## 2.1 Context

mpedistrict.gov.in is Madhya Pradesh's e-District portal, offering a catalogue of citizen services including EWS, Domicile and Caste certificates under a same-day service promise. Applicants fill an eligibility form and upload supporting documents/photographs as part of the application.

## 2.2 What is difficult today

- No authenticity check at upload. Any image file that satisfies basic format/size rules is accepted — there is no signal, automated or otherwise, distinguishing a real photograph from an AI-generated or digitally fabricated one.

- Fraud is caught late, if at all. Without a checkpoint at submission, a fabricated document is only caught if a back-office officer happens to notice it during manual review — inconsistent, slow, and easy to miss under same-day volume pressure.

- Honest applicants get no feedback loop. There is no equivalent of “this photo looks wrong, please try again” — problems surface as opaque delays or rejections well after submission.

- The dashboard itself is hard to navigate. Same-day services are listed with limited guidance on eligibility, required documents, or status tracking, adding friction that disproportionately affects less digitally-experienced applicants.

## 2.3 Who is affected

- Genuine applicants, who have no visibility into document requirements and no immediate feedback if something is wrong with their upload.

- Back-office verification staff, who currently carry the entire fraud-detection burden manually, after the fact.

- The issuing department, exposed to fraudulent certificates being issued under legitimate government letterhead.

# 3. Objectives

- O1 — Simplify the dashboard. Present same-day services (EWS, Domicile, Caste certificates) as clear, guided journeys rather than a dense form-first portal.

- O2 — Detect fabricated documents at upload. Score every uploaded document/photo in real time using an image-classification model plus metadata forensics.

- O3 — Give applicants a fair, bounded number of attempts. Up to three re-submissions with plain-language reasons before any escalation.

- O4 — Escalate to a human, not a wall. A fourth failure raises a verification ticket for admin review rather than terminating the application.

- O5 — Equip admins to decide, not just view. An admin console showing the document, the AI's signals, and a clear override-or-confirm decision.

- O6 — Define what happens after a confirmed fake. A named resolution path — in-person verification, or a police complaint where warranted — instead of an unresolved rejection.

# 4. Existing System and Its Limitations

| Aspect | Current experience | Proposed change |
| --- | --- | --- |
| Document upload | Accepted with no authenticity check | Real-time AI + metadata check on upload |
| Failure handling | Silent acceptance, or a much later manual rejection | Immediate, explained rejection with up to 3 attempts |
| Suspicious documents | Depends entirely on an officer noticing during manual review | Auto-escalated as a ticket to a dedicated admin queue |
| Admin tooling | No dedicated authenticity review workflow | Console with AI scores, document view, override/confirm actions |
| Repeat/confirmed fraud | No defined next step | Defined resolution path: in-person verification or police complaint |
| Dashboard navigation | Dense, form-first, limited guidance | Service-first cards, eligibility & document guidance up front |

# 5. Proposed System Overview

PramaanSetu sits in front of the same-day certificate workflow as a verification layer, paired with a simplified citizen-facing dashboard. It does not attempt to replace mpedistrict.gov.in wholesale — it demonstrates how the document-upload step and the surrounding navigation could work if authenticity checking and clarity were designed in from the start.

Two audiences are served directly: applicants, who get a faster and more transparent path to a genuine certificate; and admins, who get a focused queue of only the applications that actually need human judgement, instead of reviewing every submission by hand.

# 6. System Architecture

The system is organised around a central backend that mediates between the citizen client, the AI authenticity engine, and the admin console, with every decision — automated or human — written to an audit log.

Figure 1 — System architecture

# 7. Document Verification Lifecycle

The verification flow is deliberately not a single automated gate. It is a bounded retry loop that only escalates to a human when the applicant has had a fair chance to correct an honest mistake, and it only escalates beyond the office when a human, not just the model, has confirmed a problem.

Figure 2 — Document verification lifecycle: retry loop, ticketing, and resolution paths

## 7.1 Step-by-step

| Step | Description |
| --- | --- |
| 1 | Applicant selects a service (EWS / Domicile / Caste) and completes the eligibility form. |
| 2 | Applicant uploads the required supporting document or photograph. |
| 3 | The AI Authenticity Engine scores the upload in real time (classification model + metadata forensics). |
| 4 | If passed, the application proceeds immediately toward same-day issuance. |
| 5 | If failed, the applicant sees a plain-language reason and may re-upload — up to 3 attempts total. |
| 6 | On the 3rd failed attempt, a Verification Ticket is auto-raised to the admin queue; the application is paused, not rejected. |
| 7 | An admin reviews the document alongside the AI's confidence signals in the Admin Verification Console. |
| 8 | The admin either overrides the flag (application resumes, marked “manually cleared”) or confirms the document is fake. |
| 9 | On a confirmed fake, the applicant is routed to a named resolution path: in-person verification at the government office, or — where severity warrants — a police complaint is flagged. |
| 10 | Every automated score and every human decision is written to the audit log for accountability and appeal. |

# 8. Module Breakdown

| Module | Responsibility | Key technology |
| --- | --- | --- |
| Citizen Dashboard & Service Catalog | Service-first browsing, eligibility guidance, application status tracking | React, TailwindCSS |
| Application & Document Upload | Form capture, file validation, upload handling | React, FastAPI |
| AI Document Authenticity Engine | Real-time classification + metadata/EXIF forensic scan | PyTorch, Transformers, Pillow |
| Attempt Tracking & Retry Manager | Tracks per-application attempt count, triggers ticket on the 3rd failure | FastAPI, database |
| Ticketing & Escalation Engine | Creates and routes verification tickets to the admin queue | FastAPI, database |
| Admin Verification Console | Document view, AI signal breakdown, override/confirm actions | React |
| Notification Module | Status updates to applicants at each stage (mocked in prototype) | SMS/email gateway |
| Audit & Analytics | Immutable log of every AI verdict and human decision | Database, reporting views |

# 9. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React, Vite, TailwindCSS — bilingual (English/Hindi), mobile-first |
| Backend | FastAPI (Python) |
| AI / ML | Pretrained image-classification model (Real vs AI-generated) + custom metadata/EXIF forensic checks |
| Database | MySQL / MongoDB — applications, attempts, tickets, audit log |
| Hosting (prototype) | Vercel (frontend), Hugging Face Spaces or equivalent container host (backend + model) |
| Identity (prototype) | Mock OTP/session — production would integrate the department's own authorised e-KYC flow |

# 10. AI Detection Approach and Known Limitations

## 10.1 Approach

- A pretrained vision-transformer image classifier scores each upload as Real or AI-generated.

- A metadata scan checks for camera EXIF signatures (supports authenticity) and for embedded AI-generator signatures such as those some diffusion tools write into file metadata (strong evidence against authenticity).

- The two signals are combined into a single confidence score against which the pass/fail threshold is applied.

## 10.2 Known limitation — stated plainly

Publicly available detector models are generally trained on a mix of older and current generators. Accuracy on outputs from the newest generation of image models can be lower than on older, better-represented ones. This is exactly why the system does not treat a single AI verdict as final: the 3-attempt allowance and the mandatory human review before any adverse consequence both exist specifically to compensate for model imperfection, not just for user convenience.

# 11. Data Privacy and Security Considerations

| Concern | Approach |
| --- | --- |
| Application data | Prototype uses synthetic applicant details only — no real Aadhaar, PAN, or payment data |
| Uploaded images | Processed for scoring; retention policy for production would follow the department's records rules, not indefinite storage by default |
| Admin access | Role-based — only authorised verification staff can view the admin console |
| Accountability | Every AI score and every human decision is timestamped and logged, so any outcome can be traced and appealed |

# 12. Feasibility Study

- Technical. Built entirely on established, widely-documented open-source tools — pretrained classification models, FastAPI, React — with no dependency on unreleased technology.

- Operational. Adds a checkpoint that is invisible to genuine applicants who pass on the first attempt, so it does not slow down the same-day promise for the overwhelming majority of honest submissions.

- Economic. The prototype runs entirely on free-tier hosting and an open-source model. A production deployment's main added cost is dedicated inference hosting at government scale, which is small relative to the cost of fraud it prevents.

# 13. Expected Outcomes

- Fewer fraudulently issued certificates, without slowing down genuine same-day applicants.

- A transparent, appealable process — applicants get a reason and a retry, not a silent black-box rejection.

- A focused admin workload: officers review only the applications the system couldn't confidently clear, instead of every submission.

- A verification pattern (score → bounded retries → human ticket → named resolution) that is reusable across other document-upload services on the same portal.

# 14. Prototype Scope — Built, Mocked, and Planned

In keeping with the brief's requirement to be explicit about what a prototype actually demonstrates, this table separates what runs for real in the submitted build from what is represented but simulated.

| Capability | Status in prototype |
| --- | --- |
| Simplified, service-first citizen dashboard (EWS / Domicile / Caste) | ✓ Built |
| Real-time document upload with AI classification + metadata forensics | ✓ Built |
| 3-attempt retry flow with plain-language rejection reasons | ✓ Built |
| Auto-raised verification ticket after 3 failures | ✓ Built |
| Admin console: view document, AI signals, override/confirm | ✓ Built |
| Applicant identity, OTP, certificate issuance | ○ Mocked / synthetic |
| SMS/email notifications | ○ Mocked in prototype |
| In-person verification scheduling integration | ○ Represented as a defined next step, not a live office-booking system |
| Police complaint filing | ○ Represented as a flag/handoff point, not an integration with an actual filing system |
| Integration with mpedistrict.gov.in itself | ✗ Not attempted — independent prototype only, per challenge rules |

# 15. Future Scope

- Periodic retraining/refreshing of the detection model as new image generators emerge.

- Voice-guided and further vernacular support for low-digital-literacy applicants.

- A shared verification microservice other departments' upload flows could call, rather than each rebuilding detection independently.

- A fraud-pattern analytics view for supervisors, built on top of the audit log.

- Formal integration with the department's actual identity (e-KYC) and office-scheduling systems, under proper authorisation.

# 16. Conclusion

PramaanSetu addresses a specific, real gap in a same-day government service: the absence of any check on whether an uploaded document is genuine. Rather than a blunt auto-reject, the design keeps a human in the loop for every consequential decision, gives honest applicants room to correct mistakes, and gives the department a defined, auditable path from a suspicious upload to a resolved outcome. The result aims to be a system that is simultaneously harder to defraud and easier to use.

# References

- MP e-District Portal — https://mpedistrict.gov.in/ (reference for existing same-day service structure).

- Publicly documented open-source image-authenticity classification models and standard EXIF/metadata forensic techniques.